# Project Timeline

### Project Title: Simon Says
Engine: Godot 4.4
Estimated Duration: ~6 weeks

# Goal

Develop a polished Simon Says-style memory game with progression, visual/audio feedback, and speed scaling.

# Gantt-Style Schedule Overview

# Phase 1 – Setup & Foundation (2-3 days, Week 1)

## Goal

Establish the project structure and base scenes.

## Tasks

- Create a new Godot project and folder structure (/scenes, /scripts, /assets).

- Create placeholder scenes:

  - main.tscn

  - start_screen.tscn

  - hud.tscn

  - button.tscn

- Define main game loop logic

  - (Sequence → Playback → Input → Check → Next).

  - Set up color palette and exported variables for button colors/signals.

- Set up Github repository.

## Deliverable

Project with functioning placeholders and organized scene hierarchy.

# Phase 2 – Core Game Loop (Week 2)

## Goal

Implement Simon Says gameplay fundamentals.

## Tasks

- Create 3 starting colored buttons (red, blue, yellow).

- Implement sequence generation and playback logic.

- Handle player input detection and comparison.

- Add basic round reset and fail condition.

## Deliverable

Playable core mechanic with working success/failure feedback.

# Phase 3 – Progression & Difficulty Systems (Week 3)

## Goal

Add round progression, scaling, and button unlock logic.

## Tasks

- Track round number and score.

- Extend sequence length per round.

- Add a new button every 10 rounds (up to 6 max).

- Adjust layout dynamically for additional buttons.

## Deliverable

Dynamic gameplay with increasing challenge through longer sequences.

# Phase 4 – Visual Feedback (Week 4)

## Goal

Add visual cues for clarity and player interaction.

## Tasks

- Button glow/flash animations for activation.

- Success/fail visual effects (e.g., color flashes, screen highlight).

- Subtle background or transition effects between rounds (STRETCH).

## Deliverable

Visual feedback system for all gameplay interactions.

# Phase 5 – UI & UX Design (Week 5)

## Goal

Complete menus and presentation.

## Tasks

- Main Menu, HUD, and Game Over Screen.

- Display round number, score, and difficulty indicators.

- Add Pause and Restart functionality.

## Deliverable

Full user experience loop: menu → gameplay → end → replay.

# Phase 6 – Testing & Optimization (Week 6, early)

## Goal

Ensure stable, bug-free gameplay

## Tasks

- Test sequence logic and player input.

- Fix animation glitches and edge cases.

- Optimize timers, loops, and signals.

## Deliverable

Stable, polished, and playable final build.